## Slide 1
UE22CS441A – Capstone Project Phase – 3
Project Progress Review # 1
Project Title : Project ID : Project Guide : Project Team :
AI-Driven Gaming Addiction Screening System PW26_SAS-03 Prof. Shridevi Sawant Kaustubh Agarwal (PES1UG23CS291) · Khushee P Kiran (PES1UG23CS303) Kanak Goyal (PES1UG23CS279) · Vidisha Murali (PES1UG23CS681)
Notes: One sentence: a deployed, multimodal screening system for parents that measures HOW a child plays, not just how long — externally validated against a clinical instrument.

## Slide 2
AI-Driven Gaming Addiction Screening System
Outline
Kaustubh_Khushee_Kanak_Vidisha
▪ Abstract and Scope of the Project
▪ Capstone Project Phase – 2
  – Summary of work
  – Inferences drawn from Literature Survey
▪ List of Tasks/Modules with Individual Contribution
▪ Design of overall Architecture
▪ Demonstration and Testing of the completed modules
▪ Gantt chart
▪ References

## Slide 3
AI-Driven Gaming Addiction Screening System
Abstract and Scope
Kaustubh_Khushee_Kanak_Vidisha
▪ Problem. Internet Gaming Disorder is WHO-recognised (ICD-11); parents notice late, from the outside. Existing tools are self-report questionnaires (need the child's honest cooperation) or screen-time counters (measure how long, a weak correlate of severity)
▪ What we built. A deployed three-tier system — Child app (passive capture) → cloud ML backend → Parent app — that fuses behaviour patterns, chat toxicity (English + romanised Hindi + Devanagari) and voice into one calibrated, explainable *screening* signal with a plain-language "why"
▪ Scope. Minors on Android; guardian-consented; screening and awareness — not a clinical diagnosis. Cloud backend live in production; signed APKs on GitHub; consented family pilot ran 23 days
▪ What Phase 3 adds. External construct validation against the IGDS9-SF clinical instrument (134 raw / 104 usable), an accent-fairness audit (6,656 clips), on-device resource measurement, and the honest limitations that come with all three
Notes: Set the context in 60 s: IGD is WHO-recognised; parents notice late; questionnaires need cooperation, screen-time counters measure volume. We measure HOW a child plays. Say "screening, not diagnosis" out loud. Scope: minors, Android, guardian in the loop — and why (a guardian with duty of care is what makes screening the unwilling possible and proportionate).

## Slide 4
AI-Driven Gaming Addiction Screening System
Summary of Work Done in Capstone Project Phase – 1 & 2
Kaustubh_Khushee_Kanak_Vidisha
Phase | What was proposed / done | Suggestion or finding → improvement made
Phase 1 (approval) | AI-driven prediction app: playtime + chat sentiment + speech emotion; Casual / At-risk / Addicted; parental dashboard; Flutter/React Native + Firebase; Android + iOS; camera for facial expression; screen-recording OCR; Kaggle datasets | Narrowed to what is capturable, consentable and validatable: native Android only (iOS has no capture API); camera dropped (no proportionate consent story); OCR dropped (privacy regression); Kaggle behaviour sets audited and rejected (synthetic provenance)
Phase 2 (build + evaluate) | Both apps + Flask backend built and deployed; 3-model ensemble with calibration + SHAP; 11 real open datasets adopted by measured trial; ablations with CIs; family pilot; 266 tests in CI | Review feedback: "labels are synthetic" → grounded on 2 real surveys and stated on every slide; "voice number looks inflated" → speaker-independent split (–9 pts, honest); "no Hindi" → dual-script HASOC path + Devanagari keyboard
Phase 3 (this review) | External validation survey; accent-fairness audit; on-device resource drill; v2.4.0 released; 47-page report + 5-page IEEE paper | "Does the score mean anything?" → ρ = 0.317 vs IGDS9-SF, leads screen time in 97% of resamples; "is it fair across accents?" → 0 false alerts / 9.6 h, WER gap named; "battery?" → measured, dual-STT fails our gate → default OFF
Notes: Phase 1 (approval) proposed the vision; Phase 2 built and evaluated the system; each review's feedback narrowed the design toward what could be validated. Be explicit that several Phase-1 ideas were dropped ON PURPOSE with a reason — camera/facial expression (privacy, no consent story), screen-recording OCR (privacy regression), iOS (no accessibility API for capture), Kaggle behaviour datasets (audited: synthetic provenance). Reviewers reward "we changed our mind because we measured" far more than "we did everything we said."

## Slide 5
AI-Driven Gaming Addiction Screening System
Inferences Drawn from Literature Survey
Kaustubh_Khushee_Kanak_Vidisha
Source | Inference | How it shaped our design
You et al. 2025; Coșa et al. 2025; Ergin & Essau 2025 (family & IGD) | Parent–child relationship and behavioural patterns predict IGD better than raw exposure; interventions work through the family | Guardian-in-the-loop screening; pattern features (late-night, re-logins, binges) as first-class inputs; nudges, not blocks
Pontes & Griffiths 2015 (IGDS9-SF); LatAm IGDS9-SF dataset, n = 11,191 | A validated 9-item DSM-5 instrument exists; disordered-range base rate ≈ 6.4 %; toxic-chat involvement tracks severity (r = +0.156) | IGDS9-SF as the external validation anchor; base rate grounds thresholds; chat channel justified — and replicated locally (ρ = 0.315)
Huang et al. 2024; Jiang 2024 (ML for gaming disorder) | Prior ML work models survey data or single signals; none deploys passive multi-signal capture to a guardian | The gap we fill: deployed, multimodal, explainable, calibrated
Weld et al. 2021 (CONDA); Mandl et al. 2019 (HASOC); Javed et al. 2023 (Svarah) | In-game chat and code-mixed Hindi are their own registers; Indian-accent ASR error is uneven | Domain corpora over model capacity (toxic-BERT loses to our LogReg by 12 pts); dual-script Hindi; accent-fairness audit
Our own survey (n = 104 usable) | Every pattern feature out-ranks every volume feature against IGDS9-SF | The design premise — measure *how*, not *how long* — confirmed against real labels
Notes: Three inferences that shaped the design, each tied to a paper the panel can check: (1) family factors and behavioural patterns, not hours, predict IGD → pattern features and a guardian in the loop; (2) IGDS9-SF is the validated short instrument → our external anchor; (3) domain data beats architecture for toxicity → CONDA in-game chat, HASOC Hindi. And one inference from our own survey that the literature did not give us: pattern > volume, measured.

## Slide 6
AI-Driven Gaming Addiction Screening System
Architecture
Kaustubh_Khushee_Kanak_Vidisha
ChildApp (Android)
Game detection (allowlist → OS category → parent override) 10 objective session features IME + accessibility chat capture (Devanagari layout) VAD-gated mic → on-device Vosk STT Anti-tamper · versioned consent (fails closed)
Flask backend (Render + Neon Postgres)
RF behaviour (10 feats) · LogReg+TF-IDF chat · HistGB voice Availability-weighted fusion 40/30/30 Isotonic calibration · SHAP "why" Alerts to all guardians · drift monitor (PSI/KS) Export scope = delete scope · HTTPS · tokens
ParentApp (Android)
Risk band + plain-language why · 14-day trend Real-time alerts (risk / toxicity / tamper) Accurate / false-alarm verdicts → Beta threshold tuner Nudges to child · weekly PDF "What we can and can't see" transparency
▪ Data flow: session telemetry / chat lines / 10-s voice segments → per-channel scores → fused, calibrated risk + SHAP → dashboard + push alerts; raw audio deleted after feature extraction
▪ Modules: game detection · session lifecycle · chat capture (IME/accessibility) · voice capture + STT · behaviour model · chat model · voice model · fusion & alerting · feedback tuner · drift monitor · consent & anti-tamper · parent dashboard
Notes: Walk left to right. ChildApp: foreground-package game detection, 10 objective session features, custom keyboard + accessibility for chat, VAD-gated mic with on-device Vosk STT, anti-tamper, consent-gated. Backend: Flask on Render, Neon Postgres, three models + availability-weighted fusion (40/30/30 over channels PRESENT), isotonic calibration, SHAP why, alerts to every guardian, drift monitor, export = delete scope. ParentApp: dashboard, 14-day trend, alerts with verdicts → threshold tuner, nudges, capture-coverage transparency screen.

## Slide 7
AI-Driven Gaming Addiction Screening System
List of Tasks / Modules
Kaustubh_Khushee_Kanak_Vidisha
Stage | What we do | Where
Data collection & preparation | 11 open corpora screened by provenance/fit/openness, adopted by measured trial; 2 rejected with evidence; own IGDS9-SF survey (134 raw / 104 usable) as primary data | ml/fetch_*.py, ml/analyze_*.py, docs/VALIDATION_PLAN.md
Data input | ChildApp session telemetry, IME/accessibility chat, VAD-gated audio; Google-Form export for the survey | android/ChildApp, ml/eval_behavior_survey.py
Pre-processing | Train/serve-aligned feature derivation (one shared function); TF-IDF word ∪ char_wb; 36 acoustic features; romanisation of Hindi; keyword-column matching for the survey | backend/behavior_features.py, ml/
Modelling | RF (10 feats) · LogReg+isotonic chat with noisy-OR lexicon · HistGB voice; availability-weighted fusion | ml/retrain_models.py, backend/app.py
Visualisation & interpretation | SHAP per prediction; PR curve, confusion matrices, reliability diagrams, ablation tables, survey figure; parent-facing plain-language why | ml/make_figures.py, docs/figures/
Storage | SQLite (dev) / Neon Postgres (prod), one code path; export = delete scope; audio never retained | backend/app.py, DEPLOY.md
SDK / API / Model / Tools (all open-source):
Android SDK 34 / Kotlin · Retrofit · Vosk 0.3.47 (Apache-2.0; en-in + hi small models) · Firebase Cloud Messaging · Python 3.11 · Flask · scikit-learn (RandomForest, LogisticRegression, HistGradientBoosting, isotonic) · SHAP · librosa / webrtcvad · psycopg2 · Postgres 16 (Neon) · Render · GitHub Actions · pytest · schemathesis · bandit · pip-audit · MobSF · LaTeX/IEEEtran · Datasets: Jigsaw, CONDA, Davidson, HASOC 2019 (gated), Hindi Wikipedia, RAVDESS, CREMA-D, EMO-DB, URDU, Gamers & Anxiety (OSF), IGDS9-SF LatAm (OSF), StudentLife, Svarah (CC BY 4.0, gated).
Notes: Template asks for the data pipeline stages explicitly, and the SDK/API/tool list with licences. Everything is open-source; no licensed component. Mention that the two gated datasets (HASOC, Svarah) are NOT redistributed.

## Slide 8
AI-Driven Gaming Addiction Screening System
Individual Contribution
Kaustubh_Khushee_Kanak_Vidisha
Team member | Tasks / modules assigned | Development (LOC, approx.) | Time spent
Kaustubh Agarwal | ML pipeline (3 models, calibration, fusion, ablations); backend serving + API; external validation survey + analysis; fairness audit; paper & IEEE draft | 15,040 | ≈ 420 h
Khushee P Kiran | ChildApp: game detection, session lifecycle, IME + Devanagari keyboard, accessibility capture, voice recorder + on-device STT, anti-tamper, consent; on-device drill | 12,058 | ≈ 300 h
Kanak Goyal | Backend infra: Postgres/SQLite dual dialect, auth, rate limiting, alerts/FCM, drift monitor, export/delete; CI, tests, deployment (Render/Neon) | 9,664 | ≈ 280 h
Vidisha Murali | ParentApp: dashboard, alerts + feedback verdicts, chat/emotion analysis screens, transparency screen, weekly PDF; privacy/ethics docs, survey instrument & recruitment, review decks | 10,729 | ≈ 260 h
Total (repo) | backend 12,061 · ML 5,941 · ChildApp 11,127 · ParentApp 7,243 · tests 4,742 · docs 6,139 · CI 240 | 47,493 | ≈ 1,260 h
LOC counted with `git ls-files | wc -l` on 2026-08-18 (source, tests, docs, CI), attributed by agreed module ownership; hours are team estimates. Timeline of every task/module: see the Gantt chart.
Notes: The split follows the module ownership the team agreed (each member owns the modules listed). Module LOC are measured (git ls-files | wc -l on 2026-08-18); hours are team estimates. If a panelist asks how LOC were attributed: by module ownership — the repo is pushed from one machine, so git author lines do not split by person, and we say that rather than fake per-author blame. Timeline is on the Gantt slide.

## Slide 9
AI-Driven Gaming Addiction Screening System
Demonstration and Testing of the Modules Completed
Kaustubh_Khushee_Kanak_Vidisha
Module | Result (held-out, real data unless stated) | Testing
Behaviour model | 91.6 % acc · macro-F1 0.918 · CV 0.921 ± 0.002 (synthetic labels, grounded on 2 real surveys); ECE 0.062 → 0.015 | Ablations w/ CIs; hours-only baseline 0.702; pattern-5 0.902 vs volume-5 0.871
Chat model | In-domain PR-AUC 0.825 [0.807, 0.841]; P 0.956 / R 0.428 @ 0.95; Hindi P 0.968 (Devanagari) / 0.958 (romanised) | Ablation: − CONDA → 0.511; toxic-BERT baseline 0.709; HASOC held-out 933 rows
Voice model | 0.574 acc speaker-independent (chance 0.25); random split 0.657 → 9-pt leakage exposed | Speaker-independent CV; w2v2 headroom 0.776; augmentation ablation neutral
External validation | ρ = 0.317 [0.137, 0.478] vs IGDS9-SF (n = 86); hours baseline 0.147; Δρ = +0.167 [-0.002, 0.341]; pattern 0.330 vs volume 0.128 | Pre-specified exclusions; paired bootstrap; late batch folded in per pre-stated rule; genre null p = 0.598 reported; caseness withheld (1 positive)
Fairness (STT → toxicity) | 0 false alerts in 9.61 h / 6,656 clips, every accent group; WER 34.6 % Dravidian → 60.8 % Tibeto-Burman | Svarah (117 speakers); deployed recogniser + served scorer
System / apps | Live on Render + Neon; v2.4.0 signed APKs validated on device; 23-day pilot; default path 14 % CPU / 288 MB; dual-STT 51–72 % / 419 MB → fails gate → default OFF | 180 backend (SQLite + Postgres) + 110 JVM + 7 guards; 288-req load 0 errors; fuzz; CVE; MobSF
Live demo (DEMO_RUNBOOK §3): parent dashboard → alert verdict → nudge → chat/emotion analysis → live capture in Roblox → tamper alert. Backup video ready. Two results AGAINST the system are reported: genre multiplier unsupported; 4 of 5 proxy names discredited → renamed in the product.
Notes: Demo per DEMO_RUNBOOK §3 (parent dashboard → alerts + verdict → nudge → chat/emotion → live capture in Roblox → tamper). Backup video ready. Testing: 290 automated tests in CI on both DB dialects; load, fuzz, CVE, MobSF; on-device drill numbers here are MEASURED (Galaxy M52, 2026-08-18). Results table: every number is from the committed JSONs; 7 CI guards fail the build if the paper and data disagree.

## Slide 10
AI-Driven Gaming Addiction Screening System
Gantt Chart
Kaustubh_Khushee_Kanak_Vidisha
Task / module
Feb ’26
Mar ’26
Apr ’26
May ’26
Jun ’26
Jul ’26
Aug ’26
Sep ’26
Phase 1: problem, scope, literature survey, approval
Architecture & data pipeline design; dataset audit
ChildApp / ParentApp / backend build (v1 → v2.3)
Model training, calibration, ablations, bake-offs
Cloud deployment (Render + Neon), CI, security audits
Consented family pilot (6–28 Jul); feedback loop; drift monitor
Hindi dual-script chat + Devanagari keyboard + dual-STT (v2.4.0)
External validation survey (IGDS9-SF, n = 87) + analysis
Accent-fairness audit · on-device drill · v2.4.0 release
Report (47 pp) · IEEE paper (5 pp) · defense kit
Phase 3 reviews · final submission · viva
Solid = complete · Light = in progress. Cadence from git: 19 commits May · 100 Jun · 48 Jul · 70 Aug (to 18 Aug).
Notes: Phases from git history and the Phase-1 deck: Phase 1 approval + literature (Feb–Mar), Phase 2 design + build (Apr–Jun: 19 commits May, 100 June), Phase 2 evaluation + pilot (Jul: 48 commits, 23-day pilot 6–28 Jul), Phase 3 validation + release + reporting (Aug: 70 commits — survey 7–9 Aug, fairness audit 14 Aug, device drill + v2.4.0 18 Aug). Remaining: final report submission, viva.

## Slide 11
AI-Driven Gaming Addiction Screening System
References
Kaustubh_Khushee_Kanak_Vidisha
[1] H. M. Pontes and M. D. Griffiths, "Measuring DSM-5 Internet Gaming Disorder: Development and validation of a short psychometric scale," Computers in Human Behavior, vol. 45, pp. 137–143, 2015.
[2] World Health Organization, International Classification of Diseases 11th Revision (ICD-11) — Gaming disorder (6C51), 2019.
[3] S. You, X. Wang, Z. Hu, and J. He, "Parent–child relationships and gaming addiction: A systematic review and meta-analysis," Journal of Youth and Adolescence, 2025.
[4] Y. Huang, R. Wu, Y. Huang, Y. Xiang, and W. Zhou, "Investigating mechanisms of Internet Gaming Disorder and developing intelligent monitoring models using AI technologies," BMC Public Health, 2024.
[5] D. A. Ergin and C. A. Essau, "Family factors and Internet Gaming Disorder among adolescents: A systematic review," Int. J. Developmental Science, 2025.
[6] H. Weld et al., "CONDA: a CONtextual Dual-Annotated dataset for in-game toxicity understanding and detection," in Findings of ACL-IJCNLP, 2021.
[7] T. Mandl et al., "Overview of the HASOC track at FIRE 2019: Hate speech and offensive content identification in Indo-European languages," in Proc. FIRE, 2019.
[8] T. Javed et al., "Svarah: Evaluating English ASR systems on Indian accents," in Proc. INTERSPEECH, 2023.
[9] S. M. Lundberg and S.-I. Lee, "A unified approach to interpreting model predictions," in Advances in Neural Information Processing Systems (NeurIPS), 2017.
[10] S. R. Livingstone and F. A. Russo, "The Ryerson Audio-Visual Database of Emotional Speech and Song (RAVDESS)," PLoS ONE, vol. 13, no. 5, 2018.
[11] H. Cao et al., "CREMA-D: Crowd-sourced emotional multimodal actors dataset," IEEE Trans. Affective Computing, vol. 5, no. 4, 2014.
[12] T. Davidson, D. Warmsley, M. Macy, and I. Weber, "Automated hate speech detection and the problem of offensive language," in Proc. ICWSM, 2017.
Notes: IEEE format; the full 44-entry list is in the report, 22 in the IEEE paper.

## Slide 12
Thank You